Washington Park Board of Trustees Meeting

Combined Minutes

August 27, 2025, via Teams

Present: Rhonda Fisher, Jeanne O’Connor, Nikki Newell, Stephanie Grimaldi, Susan Lanich, You Xin (late arrival)

Absent:  Elona Palushaj, Ronnie Tuscano

Board Meeting - Quorum established at 6:03

- Assign Trustee Positions – Not done due to missing members

- Secretary’s Report

  - July Board Minutes accepted as presented, Sue will post to WP website

- Treasurer’s Report – Nikki Newell (Brigs)

  - Review of July Financials

    - July Operating Balance: $19,343.10

    - July Reserve Balance: $127,615.04

  - Discussion

    - Rental Income monthly and YTD not showing due to separation of rental division from property management division in Brigs systems.  Nikki will follow-up to ensure accuracy in next report

    - Accumulated depreciation and interfund categories explained

    - Some budget categories incur charges only for a portion of the year but are split into 12-month tracking targets creating mismatch in reporting (examples include seasonal expenses like pool, landscaping, snow removal).  Nikki is committed to change this practice for 2026 budget tracking to reduce confusion

  - Draft 2026 Budget

    - Working copy is now available for trustee review, Nikki will send it out

    - Trustees will discuss it at the September working meeting and then Nikki will schedule a separate board meeting to do deep dive

    - Nikki reported that all HOA’s are struggling to manage increasing expenses for utilities & insurance

- Management Report

  - Paving Plan / Questions

    - 8% Management fee is lowest Brigs will go for the Paving Project. Reasoning is complexities of managing Andover conservation committee coordination and permitting

    - Scott is providing Nikki with Alternative Project Management companies for board comparison.  Nikki will do initial assessment and provide information to the board for discussion, follow-up, and decision-making.  Deadline for this decision is early October.

    - Funding Options and Communication will be overseen/managed by Nikki.  Once full scope/pricing is understood, funding source will be determined by the board

    - Target for execution is spring 2026

  - Parking Improvement Plan

    - Nikki provided background documents to all trustees as refresher

    - Insufficient time to achieve approval from 2/3 of owners before property re-paving project is executed.  Suggestion of door-to-door approach to gather 2/3 approval is not practical due to percentage of units with rental tenants

    - Focus on this project tabled for now

  - Ring Camera Policy

    - Current policy expressly prohibits cameras from common areas, including doors

    - Nikki advised the trustees that audio recordings of individuals without their approval is a felony charge

    - IF the board considers making a change to the policy, the entire rules document must be reviewed in context and legal costs for review and approval will be incurred.

    - This is tabled for now

  - Emergent Issues

    - Expansion tank repair in building 50 is complete by CGR at cost of $3,250

    - Repairs to main pipe above bathroom at 40-5 are complete at a cost of $2,850.  Cost to repair ceiling damage in 40-5 is unknown but will be paid by WP Association because it was caused by common infrastructure issues.

  - Foundation Leak at building 20B-6

    - Solution is pending CrackX review of location. If issue not resolved by CrackX, digging near the foundation to do further research may be required, at additional cost.

    - Under mulch, plastic layer up against the bricks, placed by Wildwood after last flood.   Will require removal if digging is needed.  Rhonda will follow-up with Dave at Wildwood to get better understanding of purpose, report to board

  - Next Working Meeting – September 10, 6PM.  Nikki to send Teams meeting

- Open Discussion

  - WP Assoc will not be required to pay Invoice ($545) for removal of items from #259 basement.

  - New payroll process will save WP Assoc a small amount in 2026.  The new rate is $183/month, down from $317.14/month.  This gives WP an annual savings of $1,609.68

  - Long Term Parking

    - Nikki will send a broadcast notice to all owners and residents suggesting they begin looking for alternative long-term parking now.  The long-term parking area will be regular parking this winter, subject to all snow removal regulations.

    - Board will review snow removal policy in working meeting and bring recommended changes to the next board meeting for approval and posting, in line with removal of long-term parking area

  - If any HOA increases recommended when 2026 final budget decisions are complete would not be effective until January 2026

Executive Session - started at 7:17 PM

Meeting Adjourned at 7:42 PM

Respectively submitted.

Susan Lanich