Washington Park Board of Trustees

August 24, 2015

Called to order at 6:00 p.m.

Present:  Gil Major, Rhonda Fisher, Ed Medeiros, Lisa Arsenault, Barry Kaplan, Jeanne O’Connor and Dana Isaacson (GBP)

Quorum established

Owner Guest:  Charles Guarnieri (Plymouth) – laundry room venting issue and use by non-Plymouth House residents.  Venting will be considered.  Building laundry rooms are not exclusively designated as building-only.

- Secretary’s Minutes -  one typo edit made and approved – MSA

- Treasurer’s Report – Ed Medeiros

  - Post rental income from #259 North Main Street unit

  - Reserve Account – $247,000 balance

  - Snow assessment is due on 9/1/2015 – payments are coming in and are at $7200.00 and being applied to $25,000.00 loan as proposed and approved.

  - Projects including roofs and patios – balance as of 12/31/2015 projected at $200,000+

  - Accounts Payable - $67,000 outstanding including CAU for Master policy due on 9/8/2015

  - Move In/Move Out – GBP is compiling list as reported - $3,600.00 received

- Management Report – Dana Isaacson (GBP)

  - Pool fencing – Carli Fencing on schedule for mid-September (9/14/2015)

  - Roof replacement – Manchester is complete.  Lexington House is scheduled next for 8/25/2015 followed by Exeter House.  Adjustments to be made due to weather issues and voice-shots will be made accordingly per building. Clarity of voice-shot delivery still in question.

  - Patio replacement project – Dover House scheduled for all three with pavers.  Support beams that have been damaged will also be addressed with Wildwood.  Proposal of cost will be submitted by Wildwood.

  - Verizon FiOS project – installation is on scheduled and confirmed at $15.00/door on 157 units with a start date of 9/9/2015.  Attic access discussed – voice shots and door-to-door notices with need for all upstairs units guaranteeing availability for access on dates scheduled and given with advanced notice.

  - Plumbing/HVAC – looking at making all tanks uniform for all buildings

  - Plan to improve/update laundry rooms – priority will be based on current conditions.  Plan will be in conjunction with boiler replacement program or as proposed.

  - Insurance – Master Policy – if owners need proof of Master Insurance, go to condocerts@hubinternational.com for documentation.

  - Door inventory – all doors need to be addressed (39 doors) – replacement due to weather and condition.

  - Landscape and plantings – there has been a 5% loss of new plantings over 3 years.  Will hold on replacement now and evaluate Spring 2016 and will put a line item in 2016-2017 budget.

  - Parking lines – all parking lines to be done by John, our on-site supervisor.  John also sanded and repainted/repaired all building signs for visual improvement.  Vehicles will need to be moved during re-lining project as needed.

  - Pool winterization – closing will be 9/8/2015.  Continental provided 2016 pricing.  Approved at $4,000.00 increase with explanation on cost increase.  Continental will clean and inspect pool cover, anchors and plugs and will report to GBP.

  - Maintenance report – replace fabric on pool chairs and umbrellas – to be addressed in 2016.

- Open Discussion

  - Refrigerator in garage – discard as not being used

  - Budget – first look at 2016 budget to be ready for September Board meeting

  - MassSAVE – GBP will schedule based on possible audit

  - Solar question – could pool/solar panels be used to heat the pool.  GBP will research options

  - Trash pickup and dumpster pickup coordination to prevent dumpster issues – GBP will address with missed pickups by vendor.

  - Reminder that the heating system is on – if outside temperature dips below 65 degrees, heat in units will come up

- Executive Session

Working Meeting as needed:  9/16/2015

Board Meeting:  9/28/2015

Respectfully submitted,

Lisa Arsenault, Secretary

Washington Park Board of Trustees