Washington Park Board of Trustees

March 27, 2017

Called to order at 6:00 p.m. and Quorum established

Present:  Gil Major, Rhonda Fisher, Barry Kaplan, Barry Mahoney, Lisa Arsenault, Jeanne O’Connor, Ivy Rabinowitz and Chris Collins (BRIGS)

- Secretary’s Minutes – approved as written MSA

- Financials – Chris Collins (BRIGS)

- Balance sheet reviewed

- Operating profit of $23,939

- Snow removal – end of year 2016 is under budget based on snowfall.  Could easily be over budget if snowfall had been greater.

- Plumbing and repair is slightly over budget

- Insurance premium – offset decision to be made based on premium

- Financials are in good order

- Management Report – Chris Collins

- Boiler preventive maintenance contract and fall shutdown contract – reviewed and approved as proposed – MSA

- Paving – discussion on projected 2021 project per Reserve Study.  To be completed in 3 parts based on priority areas and by sections.  Parking as well as roadways to be considered in this project.  BRIGS will report at April Board Meeting.

- Landscaping and Snow – contract with Wildwood reviewed.  No changes in either contract.  Will address on-site personnel needed during storm duration.  Plymouth House landscaping to be scheduled for spring replacement and plantings per community design plan.  BRIGS will discuss with Wildwood.

- Office stairs at 259 North Main – proposal reviewed for granite steps to replace brick at a total cost of $4,200.  MSA

- Stairs from rental unit at 259 North Main – to be repaired/replaced by John M. – on-site superintendent.

- Surveillance cameras – reviewed current system and expanded coverage.  Central Signal proposed a replacement and upgrade to also include camera from north entrance.  Motion made to approve proposal to upgrade dumpster area cameras and include a north entrance camera at a total cost of $3,831.76  MSA

- Surveillance cameras – south entrance will require internet connection

- Spring cleanup – when snow and weather permits.  Wildwood will be scheduled and asked to pick up storm fallen branches.

- Entry doors – there are 17 entry doors completed.  Finish work including closing will be addressed.

- Open Discussion

- Trees on North Main Street – based on their condition and recent falling trees issues, these trees need to be addressed.  BRIGS will contact Town of Andover on removal plan.

- Tennis Court – to be opened based on computer access.  Net to be put in place.

- Annual Meeting – to be scheduled based on availability of meeting hall.  BRIGS to secure available date in May with a start time of 6:15 p.m.

- Certification of delegation – signed by four needed trustees to give BRIGS authority to issue 6Ds.

- Executive Session

Board Meeting:  April 24, 2017

Working Meeting to be scheduled as needed

Meeting Adjourned at 7:45 p.m.

Respectfully submitted,

Lisa Arsenault

Secretary

Washington Park Board of Trustees