Washington Park Board of Trustees

June 2, 2020

Called to order at 6:00 pm via Zoom due to Covid-19

Meeting date changed due to Memorial Day weekend

Present:  Gil Major, Rhonda Fisher, Barry Mahoney, Barry Kaplan, Lisa Arsenault, Jeanne O’Connor, Ivy Rabinowitz and Chris Collins (BRIGS)

Guest:  Tony Chiarelli (Landmark) – Deck Project update (6:30)

Quorum established

- Secretary’s Report – approved as written – MSA

- Treasurer’s Report – Chris Collins (BRIGS) reviewed financials

- Total Reserves - $449,567.15

- Total Operating - $100,897.09

- NCB CD – renewed at .65% for 2020 – value $100,400

- Deck Project – reviewed regarding loan payment.  Motion made that ACH monthly payments will be made from Operating as triggered by BRIGS.  MSA

- Management Report – Chris Collins (BRIGS)

- Deck Project – Tony Chiarelli of Landmark.  Updated the Board on the progress of the project.  Town of Andover Building Inspector signed off on the project today (6/2/2020).  Final trims and patching of patio areas to be completed by the end of the month to complete the project.  Discussion on remaining aesthetics with posts – Tony will consider options and report to Chris (BRIGS).

- Violations/Fines – reviewed current report.

- Grill rules to be posted in all entry areas as a seasonal reminder of guidelines.

- Landscaping – list reviewed as recommended by Wildwood (replacing failed shrubs/flowering bushes) for existing and new areas.  Board agreed to add more color to landscaped areas where possible.  Work will be done by Wildwood at no charge – schedule to be given to Chris.

- Paving project – ready to be done.  The areas from the roadway (Main Street) to the speed bumps to be done and paid for by the association (final number/proposal requested).

- The remaining areas of pavement impacted by Columbia Gas will be at no charge to the association.

- Pool and tennis court – remaining closed while waiting for state and local guidelines as MA approaches Phase 2 of the COVID-19 situation/reopening.

- Superintendent projects – list reviewed and prioritized in order to be done.

- Open Discussion

- Laundry room times of use – reminders are needed across the property

- Bird feeders – not permitted and must be removed

- Spreadsheet with owner/rental vehicle type/license plates discussed – tabled for later discussion.

- Move In/Move Out – input on recent activity and impact on trash/recycle area

- Umbrella stand to be removed from grass area behind #90 - appears to have been abandoned

- Executive Session – Trustees only

Next Board Meeting:  6/22/2020 – changed to 6/29/2020

Meetings will continue to be via Zoom due to social distancing/CDC guidelines

Adjourned at 8:00 pm

Respectfully submitted,

Lisa Arsenault

Secretary